WorkerAI Platform — Engineering Blueprint

1. Executive Summary

Product

WorkerAI is a multi-tenant SaaS platform that lets businesses configure AI “workers” — named personas with specific roles, tones, and contexts — to draft routine business content. Every AI-generated output flows through a human-in-the-loop approval queue before it can be used. Each customer organisation operates inside an isolated workspace with strict tenant separation and full audit trails.

Core Value Proposition

Replace the cost and latency of routine drafting work (emails, social posts, blog drafts, invoice line items, internal communications) with a fleet of AI workers that operate under explicit human oversight. Customers get the speed of AI generation with the safety of mandatory approval, and the compliance posture of an immutable audit log.

Target Users

- UK and EU small-to-mid-sized businesses with regular content output and a single approval-capable manager (Starter / Pro tiers).

- UK enterprise customers requiring on-premises deployment for data residency or sector-specific compliance (Enterprise tier).

- Primary user roles: Owner (workspace admin, billing), Manager (approves AI output), Member (creates tasks, configures workers).

Primary Use Cases

- A marketing manager configures three AI workers (Email Drafter, Social Poster, Blog Outliner). Team members enqueue tasks; the manager reviews drafts, edits, and approves.

- A finance lead uses an AI worker to draft invoice line items and follow-up emails from inbound communications (“Claw” ingestion).

- An ops manager defines a workflow that automatically generates draft replies to incoming customer emails, queues them for approval, and posts approved replies via integrated channels.

Problem Solved

Routine business writing is expensive, slow, and inconsistent. Generic AI tools produce ungoverned output without audit, approval, or tenant safety. WorkerAI provides AI throughput inside a governance framework that businesses can sell internally and to regulators.

2. System Overview

Architecture Style

Modular monolith with one physical process boundary at the GPU. All CPU-bound work — HTTP API, async job processing, workflow logic, audit, integrations — runs in a single backend service split into two containers (API and worker) sharing one image. GPU inference runs in a separate container because the hardware differs, not because the architecture is distributed.

Components

- Frontend (web) — Next.js application served from its own container. Pure HTTP client of the backend API.

- Backend API container — Fastify HTTP server. Handles authentication, request routing, validation, tenant scoping, interactive AI streaming, SSE event delivery, audit writes.

- Backend worker container — graphile-worker process built from the same image as the API. Consumes async jobs (AI generation, email, webhooks, audit hashing, scheduled tasks).

- Inference service — vLLM container exposing an OpenAI-compatible HTTP API. Serves a single instruction-tuned 7–8B model. Runs on GPU hardware.

- Database — PostgreSQL 16 with pgvector and pg_partman extensions. Holds all tenant data, sessions, jobs, audit events, vectors. Managed provider in production; Compose-local in development.

- Optional cache — Redis 7 for SSE pub/sub fan-out, prompt cache, cross-replica rate limiting, idempotency keys. System functions correctly without it.

- Object storage — S3-compatible bucket for backups and audit-log exports (Cloudflare R2 or Backblaze B2 in SaaS, customer-supplied MinIO/S3 on-prem).

- Reverse proxy — Caddy terminates TLS and routes to web and API containers.

- Edge layer — Cloudflare for WAF, CDN, DNS, DDoS protection.

High-Level Data Flow

Interactive generation (user actively waiting):
Browser → Cloudflare → Caddy → API container → InferenceClient.stream() → vLLM → tokens stream back through API → SSE to browser. API persists the final result and audit event in one transaction.

Asynchronous generation (workflow-triggered or batch):
Browser → API → creates task row, enqueues ai.generate job → returns task ID. Worker container picks up the job, calls vLLM, periodically writes progress to Postgres, emits lightweight notifications (Redis pub/sub or pg_notify carrying only IDs). Browser holds an SSE connection to the API; the API subscribes to notifications, reads progress from Postgres, streams updates to the browser.

Approval flow:
Manager opens approvals queue → API serves pending tasks (RLS-filtered) → manager approves/rejects/edits → API writes business state and audit event in one transaction → optional outbound webhook or email enqueued as separate job.

3. Final Tech Stack

Frontend

- Framework: Next.js 15 (App Router), TypeScript strict mode, deployed as standalone build.

- Styling: Tailwind CSS v4 (build-time, not CDN).

- Components: shadcn/ui.

- Server state: TanStack Query.

- Forms: React Hook Form + Zod validation.

- AI streaming: Vercel AI SDK (consumes SSE).

- Auth client: Auth.js v5.

Backend

- Runtime: Node.js 22.

- Framework: Fastify with Zod-based type provider.

- Language: TypeScript strict mode.

- ORM: Drizzle.

- Validation: Zod (schemas shared with frontend via packages/shared).

- Auth: Auth.js v5 with Credentials + Postgres adapter; Argon2id password hashing; opaque server-side sessions.

- Queue: graphile-worker (Postgres-backed, SELECT ... FOR UPDATE SKIP LOCKED).

- HTTP client (internal): undici with AbortController for timeouts and cancellation.

- AI SDK: OpenAI Node client pointed at vLLM.

Database

- Engine: PostgreSQL 16.

- Extensions: pgvector (HNSW index), pg_partman (audit partitioning).

- Tenancy: Row-Level Security with FORCE ROW LEVEL SECURITY and four database roles.

- Hosting: Managed provider (Crunchy Bridge or Neon, EU region) in SaaS production; Postgres in Docker Compose for development and on-prem.

AI Inference

- Server: vLLM (OpenAI-compatible API).

- Primary model: Llama-3.1-8B-Instruct or Qwen2.5-7B-Instruct (final selection by eval programme).

- Embeddings: bge-small-en-v1.5 (384-dim, sentence-transformers or vLLM endpoint).

- GPU: Single Hetzner dedicated GPU server (RTX 4090 / A6000 class) at MVP; horizontally scalable later.

Infrastructure / Hosting

- Compute: Hetzner dedicated GPU server (Ubuntu 22.04 LTS).

- Edge: Cloudflare (WAF, CDN, DNS, DDoS).

- TLS/Reverse proxy: Caddy (auto-TLS via Let’s Encrypt).

- Object storage: Cloudflare R2 (SaaS), Backblaze B2 fallback, MinIO/customer-supplied S3 on-prem.

- Optional cache: Redis 7.

- Container runtime: Docker + Docker Compose.

Third-Party Services

- Email: Resend (transactional email, invitations).

- Payments: Stripe (Checkout, Customer Portal, webhooks).

- OAuth providers: Google (Gmail, Calendar), LinkedIn.

- Error tracking: Sentry.

- Log management: Better Stack or Axiom.

- Metrics dashboards: Grafana Cloud (free tier).

Supporting Tools

- Monorepo: pnpm workspaces + Turborepo.

- CI/CD: GitHub Actions, GitHub Container Registry.

- Image signing: cosign.

- Testing: Vitest (unit/integration), Playwright (E2E).

- Linting: ESLint with custom rules for tenant safety; Prettier.

- Local dev: Docker Compose mirrors production topology.

4. Feature Breakdown

Module 1 — Workspaces & Tenancy

- Workspace creation, settings (name, branding, locale, timezone)

- Multi-workspace membership for users

- Workspace switching

- Tenant isolation enforced via Postgres RLS

- Soft delete + 30-day data purge (GDPR)

Module 2 — Authentication & Identity

- Email + password registration and login (Argon2id)

- Server-side opaque sessions (Postgres-backed)

- Password reset via email magic link

- Email verification on registration

- SSO ready (SAML/OIDC), disabled by default, enabled per deployment

- Brute-force protection: rate-limited login (5/min/IP)

Module 3 — Roles, Permissions, Membership

- Roles: Owner, Manager, Member

- Owner manages billing, integrations, members

- Manager approves/rejects AI tasks

- Member creates tasks, configures AI workers

- Workspace invitation flow with single-use tokens

Module 4 — AI Workers (Personas)

- CRUD for AI worker definitions

- Fields: name, role, tone, model preference, system prompt, default context documents, allowed task types

- Per-worker monthly token budget

- Activity statistics (tasks generated, approval rate, avg latency)

Module 5 — Tasks

- Task lifecycle state machine: queued → generating → pending_review → approved | rejected | edited_approved | failed

- Task creation modal: title, type, assigned worker, priority, risk level, input context

- Task list with filtering, sorting, pagination

- Task detail with full generation output and history

- Task progress streaming via SSE

Module 6 — Approvals

- Approval queue (pending_review tasks, sorted by priority and age)

- Approve, reject, or edit-and-approve actions

- Edit-and-approve modal with diff view

- Reject reason capture

- Live badge polling replaced by SSE notifications

- Bulk operations (approve/reject multiple)

Module 7 — AI Generation Engine

- Two execution modes:

  - Interactive: API streams tokens directly to browser (active user waiting).

  - Async: Worker container processes job; API SSE delivers progress.

- Per-workspace token quota enforced before enqueue

- Idempotency keys on all generation requests

- Response validation against expected schemas (Zod)

- Per-call cost ledger written to ai_usage

- Prompt caching when Redis present

Module 8 — Workflows

- Workflow definitions: trigger + ordered actions

- Triggers: manual, scheduled (cron), inbound (Claw)

- Actions: generate-with-worker, send-email, post-to-integration, wait-for-approval

- Workflow execution log

Module 9 — Claw Ingestion

- Inbound email/webhook channel for unstructured input

- Auto-classification by AI worker (assigns to worker + workflow)

- Trusted-input boundary (treated as untrusted for prompt-injection purposes)

- Classified items become tasks

Module 10 — Knowledge Hub (Drive)

- CRUD for knowledge documents (text + uploaded files)

- File uploads stored in object storage

- Embedding generation on save (pgvector + bge-small)

- Semantic search across knowledge base

- Documents attached as context to AI workers

Module 11 — Integrations

- OAuth flows: Gmail, Google Calendar, LinkedIn

- Connection status dashboard

- Per-integration token refresh handled by worker cron

- Outbound action handlers (send-email-via-Gmail, post-to-LinkedIn)

Module 12 — Audit Log

- Append-only audit_events table, monthly partitions

- Transactional insertion (audit row written in same DB transaction as business action)

- Per-workspace-per-day hash chains, sequenced asynchronously

- Hash finalisation SLA: p95 < 5min, p99 < 30min, alert at 1h

- Daily export to object storage with object lock

- Nightly chain integrity verification

- UI: filterable audit log viewer for owners

Module 13 — Reports & Dashboard

- Per-workspace dashboard: task throughput, approval rate, top workers

- ROI panel: estimated hours saved, cost saved, ROI percentage

- Productivity charts (Chart.js or Recharts)

- Materialised daily aggregates refreshed via cron

Module 14 — Billing

- Stripe Checkout for subscription start

- Stripe Customer Portal for management

- Webhook handler for subscription state changes (idempotent)

- Plan tiers: Starter, Pro, Enterprise (on-prem)

- Plan-driven token quotas and feature gates

Module 15 — Notifications

- Transactional email via Resend (invitations, approval-needed alerts, weekly digests)

- In-app notifications (database-backed, real-time via SSE)

Module 16 — Settings

- Workspace settings (name, locale, timezone, branding)

- Member management (invite, remove, change role)

- Integration management

- Billing tab (plan, usage, invoices)

- API keys for programmatic access (Pro+)

Module 17 — GDPR & Compliance

- Data export endpoint (POST /api/v1/workspace/export) — full workspace JSON dump signed URL

- Data delete endpoint (DELETE /api/v1/workspace/data) — soft delete + 30-day purge

- DPA-aligned privacy notices

- Audit log retention configurable per plan

Extended / Post-MVP Features

- Real-time collaborative editing on approvals

- Custom workflow visual editor

- Team analytics across multiple workspaces

- Additional integrations (Slack, Microsoft 365, HubSpot)

- Multi-region SaaS deployment

- On-prem packaging (Helm chart, license keys, air-gap workflow)

5. System Architecture & Design

Architecture Style

Modular monolith organised by domain. Internal boundaries are logical (modules with explicit service interfaces); the only physical boundary is between CPU work (backend) and GPU work (vLLM). Within the backend, the API and async worker run as separate containers from the same image, sharing all module code but with independent failure domains.

Service Boundaries

Cloudflare (edge)

↓

Caddy (reverse proxy)

↓

├──→ web container (Next.js)

├──→ api container (Fastify)

│       │

│       └──→ vLLM (interactive streaming)

│

└──→ (no direct route)

worker container (graphile-worker) ──→ vLLM (async generation)

Shared:

Postgres (managed)

Redis (optional)

S3-compatible storage

Internal Module Layout (Backend)

apps/backend/src/

├── server.ts              API entrypoint

├── worker.ts              Worker entrypoint

├── modules/

│   ├── auth/

│   ├── workspaces/

│   ├── workers/           AI worker personas

│   ├── tasks/

│   ├── approvals/

│   ├── ai/                Generation orchestration

│   ├── audit/

│   ├── billing/

│   ├── integrations/

│   ├── workflows/

│   ├── claw/

│   ├── drive/

│   ├── reports/

│   └── notifications/

└── infra/

├── db/                Drizzle, transactions, RLS helpers

├── queue/             graphile-worker config

├── inference/         InferenceClient

├── cache/             Redis adapter (optional)

├── http/              Fastify plugins, middleware

├── observability/     Sentry, logger

└── config/            Zod-validated env config

Module rule: modules call other modules only through their public service interface. Modules do not query other modules’ tables. Lint rules enforce this.

API Design

- Style: REST over HTTPS. Versioned: /api/v1/....

- Response shape: { success: true, data } or { success: false, error: { message, code, status } }.

- Validation: Zod schemas on every input, OpenAPI generated from schemas, typed SDK generated for the frontend.

- Idempotency: mutating endpoints accept an Idempotency-Key header; responses are cached for 24h.

- Pagination: cursor-based on all list endpoints.

- Rate limiting: sliding window via Redis (or per-replica Postgres fallback). Login 5/min/IP, AI generate 20/min/workspace, default 100/min/IP.

Authentication & Authorization

- Authentication: Auth.js v5 with Credentials provider, Postgres-backed sessions, opaque session tokens, Argon2id passwords, CSRF protection on state-changing routes.

- Session resolution: middleware reads session cookie, loads user, sets app.current_user on the DB connection, and (after workspace selection) app.current_workspace.

- Authorization: three layers:

  - Postgres RLS filters tenant data by workspace context.

  - Postgres RLS filters control-plane data (workspaces, users) by membership and authz rules.

  - Application-level role checks on routes (requireOwner, requireManager).

- Roles: Owner > Manager > Member, enforced both in policies and in route middleware.

Tenancy

- Strategy: Postgres Row-Level Security with ENABLE + FORCE ROW LEVEL SECURITY on every tenant table.

- Database roles:

  - workerai_owner — DDL only, used by migrations.

  - workerai_app — runtime queries, RLS-bound.

  - workerai_migrator — tenant data migrations, iterates workspace-by-workspace.

  - workerai_break_glass — BYPASSRLS, emergency only, audited and alerted.

- Per-request context: withWorkspaceTransaction(workspaceId, fn) opens a transaction and sets app.current_workspace; every tenant query thereafter is auto-filtered.

- Three transaction helpers:

  - withWorkspaceTransaction — tenant-scoped operations.

  - withPublicTransaction — pre-auth flows (signup, invitation lookup).

  - withSystemTransaction — system tables only (idempotency, audit chain builder).

- Type safety: WorkspaceTx, PublicTx, SystemTx are branded types; tenant repositories accept only WorkspaceTx.

Async Job Processing

- Engine: graphile-worker on the same Postgres instance.

- Discipline: worker handlers must not hold a DB transaction during inference calls. Pattern: short transaction to load context → release → call vLLM → short transactions for periodic progress writes → final transaction for result + audit.

- Idempotency: every job has an idempotency key; retries produce the same final state.

- Job types: ai.generate, email.send, webhook.deliver, audit.flush, audit.hash_chain, audit.export_chain, audit.verify_chains, report.materialise, oauth.refresh_tokens, cleanup.idempotency_keys.

Audit Logging

- Storage: audit_events table, monthly partitions.

- Insertion: transactional with the business action (same DB transaction).

- Hash chain: per-workspace-per-day; event_hash = sha256(canonical(payload) || prev_hash || sequence_number || created_at).

- Chain builder: scheduled audit.hash_chain job runs every 60s; uses pg_advisory_xact_lock per chain to prevent concurrent builders; assigns sequence numbers and hashes deterministically.

- Export: daily audit.export_chain writes one signed file per (workspace_id, chain_date) to object storage with object lock.

- Verification: weekly audit.verify_chains walks exported chains and recomputes hashes.

- SLA: p95 hashed within 5min, p99 within 30min, alert at 1h.

Scalability Strategy

The architecture has trigger-driven scaling steps, not calendar-driven ones:

| Trigger | Action |
| --- | --- |
| First real customer data | Move Postgres to managed provider (already at cutover). |
| Postgres CPU > 70% sustained | Scale managed Postgres tier. |
| Queue wait p95 > 30s | Add a second GPU host; InferenceClient switches from single-endpoint to round-robin. |
| Backend CPU > 70% with multi-GPU | Add backend instances; designate some as WORKER_ONLY=true. |
| Operational complexity exceeds solo capacity OR enterprise on-prem demand | Introduce dedicated inference gateway service; introduce Helm + Kubernetes. |

Horizontal capacity at every plane is achieved by adding replicas. Stateless API and worker tiers, externalised state in Postgres/Redis, and a stateless inference layer make this mechanical rather than architectural.

6. Development Plan

Phase 0 — Security Remediation (Week 1, ~15h)

Goals: Eliminate known vulnerabilities in any existing infrastructure before migration begins.

Deliverables:

- All API keys and secrets rotated and stored in secret manager (not config files).

- Authentication backdoors removed.

- Hardcoded secret fallbacks removed; system fails fast on missing config.

- Rate limiting active on authentication and generation endpoints.

- Sentry wired in.

Dependencies: None.

Risks: Low. Self-contained remediation.

Phase 1 — Foundation (Weeks 2–3, ~40h)

Goals: Provision infrastructure, scaffold monorepo, establish CI/CD, lock in tenancy primitives.

Deliverables:

- Hetzner GPU server provisioned and hardened.

- pnpm + Turborepo monorepo: apps/backend, apps/web, packages/db, packages/shared, packages/ai, packages/config.

- Docker Compose with separate api and worker containers built from one image.

- Postgres in Compose for development; managed staging Postgres provisioned and integrated with CI.

- Drizzle schema for all tables. UUIDv7 PKs. timestamptz everywhere.

- Four database roles created.

- RLS policies enabled and forced on every tenant table.

- Three transaction helpers implemented with branded types.

- Backups: nightly pg_dump to object storage; restore drill executed and timed.

- Sentry, Better Stack, basic Grafana dashboard wired in.

- GitHub Actions CI: typecheck, lint, vitest, RLS isolation test, Docker build, deploy via SSH.

Dependencies: Phase 0 complete.

Risks: Hetzner provisioning delays; managed Postgres provider extension compatibility.

Phase 2 — Backend (Weeks 4–8, ~100h)

Goals: Build the modular monolith with all core domain modules and infrastructure cross-cuts.

Deliverables:

- Fastify server with Zod-Fastify integration, OpenAPI generation, typed SDK build.

- Auth.js v5 with Credentials + Postgres adapter; opaque sessions; Argon2id; CSRF.

- withWorkspaceTransaction, withPublicTransaction, withSystemTransaction plus type-branded transactions.

- Lint rules: blocked direct db.transaction, set_config, raw db import in modules.

- Golden module 1: workers/personas — manually built (8–12h) as the canonical CRUD pattern.

- Golden module 2: workspaces — manually built (16–24h) as the canonical cross-cutting pattern.

- All other modules ported via Claude-assisted work against the two exemplars: auth, tasks, approvals, ai, audit, billing, integrations, workflows, claw, drive, reports, notifications.

- graphile-worker registered in worker container with first job handlers (audit.flush, email.send).

- InferenceClient interface with single-vLLM HTTP implementation: timeouts, cancellation, quotas, typed errors.

- Idempotency middleware (Redis with Postgres fallback).

- Rate limiting (Redis with Postgres fallback).

- SSE endpoints with Redis pub/sub or pg_notify fallback.

Dependencies: Phase 1.

Risks: Module porting velocity; Auth.js + Drizzle integration edge cases; RLS policy edge cases on control-plane tables.

Phase 3 — AI Pipeline (Weeks 9–11, ~60h)

Goals: End-to-end AI generation with eval harness, both interactive and async modes.

Deliverables:

- vLLM container in Compose with pinned model image digest.

- Async generation flow: enqueueGeneration → worker handler with non-blocking DB pattern → progress writes → SSE delivery.

- Interactive generation flow: generateStream → API direct streaming → SSE.

- Per-workspace token quotas enforced pre-enqueue and at gateway.

- ai_usage ledger writes.

- Audit hash chain builder operational with SLA monitoring.

- Embeddings: bge-small endpoint, pgvector HNSW index, semantic search on knowledge docs.

- Eval harness scaffolding in packages/ai/evals.

- vLLM Prometheus metrics scraped to Grafana.

Dependencies: Phase 2 backend modules ported.

Risks: vLLM operational quirks (cold starts, memory pressure); model loading time; GPU OOM under concurrency.

Phase 4 — Eval Programme & Cutover Gate (Weeks 12–13, ~40h)

Goals: Validate self-hosted model quality vs the existing Groq baseline; pass or fail the cutover gate.

Deliverables:

- Eval suite of 150–250 prompts: 50 per content type plus edge cases.

- Methodology: schema validation (automated, blocking), reference metrics (advisory), LLM-as-judge using external API on synthetic prompts only, shadow comparison Groq vs candidate, human scoring of 50 prompts.

- Cutover gate decision at end of phase. Pass criteria: schema 100%, LLM-judge within 5%, shadow win/tie ≥70%, human score within 0.5 points. If failed, evaluate alternative models (Qwen2.5-7B, Mistral 7B variants, Llama-3.1-70B on larger GPU) before proceeding.

Dependencies: Phase 3 AI pipeline operational.

Risks: Model quality regression vs incumbent; gate failure forces alternative model evaluation and possible timeline slip.

Phase 5 — Frontend (Weeks 14–16, ~60h)

Goals: Reduced-scope frontend at functional parity with the existing SPA for cutover; defer non-essential pages.

Deliverables:

- Next.js 15 with shadcn/ui CLI, Tailwind v4 build (no CDN).

- Pages ported (cutover scope): Login, Register, Dashboard, Workers, Tasks, Approvals, Settings.

- TanStack Query against typed SDK.

- Vercel AI SDK consumes SSE; no polling.

- Self-service registration page (currently absent in production).

- Tier 1 observability dashboards and alert thresholds live.

Dependencies: Phase 2 API endpoints stable; Phase 3 AI pipeline streaming.

Risks: Page-by-page port slippage; SSE consumption edge cases; auth flow regressions.

Phase 6 — Production Postgres Migration (Week 17, ~20h)

Goals: Move production database to managed provider with zero application code changes.

Deliverables:

- Production managed Postgres provisioned (Crunchy Bridge or Neon, EU region).

- Application connection-string switch tested in staging.

- Migration drill executed against staging copy of data.

- Backup configuration verified on managed provider.

Dependencies: Phase 5.

Risks: Provider-specific extension or migration issues (mitigated by staging-from-Phase-1 discipline).

Phase 7 — Cutover (Week 18, ~20h)

Goals: Move production traffic from existing infrastructure to the new stack with documented rollback.

Deliverables:

- Written rollback runbook signed off.

- Staging dress rehearsal of full cutover (including simulated rollback) executed and timed.

- Production cutover executed during announced maintenance window: data migration, DNS switch, smoke tests.

- Old infrastructure kept read-only for 7 days as fallback, then decommissioned.

- Cutover post-mortem documented.

Dependencies: Phase 6, eval gate passed.

Risks: Highest single-event risk in the project. Mitigated by dress rehearsal, DNS-level rollback, 7-day read-only fallback, low DNS TTLs.

Phase 8 — Hardening (Weeks 19–20, ~40h)

Goals: Production-grade observability, compliance endpoints, operational runbooks.

Deliverables:

- GDPR endpoints: POST /api/v1/workspace/export, DELETE /api/v1/workspace/data.

- Audit chain integrity verification job operational and alerting.

- Hot-spare GPU runbook documented and tested (RTO 30 min).

- Tier 2 observability: per-tenant metrics, SSE health, backup recency dashboards.

- Materialised reports_daily view with cron refresh.

Dependencies: Phase 7.

Risks: Low; additive work.

Phase 9 — Feature Parity (Weeks 21–24, ~80h)

Goals: Port remaining frontend pages and complete feature surface.

Deliverables:

- Remaining pages: Drive (Knowledge Hub), Workflows, Claw, full Reports.

- External penetration test (~£2K budget).

- Pentest remediation of any P0/P1 findings.

- Disaster recovery drill executed end-to-end.

Dependencies: Phase 8.

Risks: Pentest findings may surface unknown issues.

Phase 10 — On-Prem Packaging (Weeks 25–30, ~120h, conditional)

Goals: Enterprise on-prem deployment artifact, triggered only by signed enterprise LOI.

Deliverables:

- Helm chart in deploy/helm/workerai/ with subchart dependencies for Postgres and Redis (each toggleable).

- values-onprem.yaml template with all customer-supplied values documented.

- Bootstrap CLI: validates Postgres + S3 + GPU connectivity, runs migrations, seeds first workspace + owner.

- Air-gap workflow: image bundle generation, internal-registry mirroring docs.

- License-key system (offline-validated JWT signed by private key).

- helm test conformance suite.

- Customer operator runbook in chart.

Dependencies: Signed enterprise LOI (no work begins without it).

Risks: Per-customer environment variability; SSO integration edge cases.

7. Task-Level Breakdown

Phase 0 — Security Remediation

| ID | Task | Type | Est |
| --- | --- | --- | --- |
| SEC-001 | Remove authentication backdoor in verifyPassword | Backend | 1h |
| SEC-002 | Rotate all production API keys and secrets | DevOps | 2h |
| SEC-003 | Move secrets from config to secret manager | DevOps | 2h |
| SEC-004 | Remove hardcoded JWT secret fallback; fail fast on missing | Backend | 1h |
| SEC-005 | Provision KV/cache, implement login rate limiting | Backend | 3h |
| SEC-006 | Implement /ai/generate rate limiting | Backend | 2h |
| SEC-007 | Wire Sentry into existing backend | Backend | 2h |
| SEC-008 | Smoke test deployed remediations; document in STATUS.md | DevOps | 2h |

Phase 1 — Foundation

| ID | Task | Type | Est |
| --- | --- | --- | --- |
| INFRA-001 | Provision Hetzner GPU server, harden SSH/UFW/fail2ban | DevOps | 3h |
| INFRA-002 | Initialise pnpm + Turborepo monorepo structure | DevOps | 3h |
| INFRA-003 | Create backend app skeleton with server.ts and worker.ts entrypoints | Backend | 3h |
| INFRA-004 | Author backend Dockerfile producing single image with two entrypoints | DevOps | 3h |
| INFRA-005 | Author Docker Compose with api, worker, postgres, caddy containers | DevOps | 4h |
| INFRA-006 | Configure local Postgres 16 with pgvector and pg_partman | DevOps | 3h |
| INFRA-007 | Provision managed staging Postgres (Crunchy Bridge or Neon) | DevOps | 3h |
| INFRA-008 | Configure Drizzle, write first migration | Backend | 4h |
| INFRA-009 | Create four DB roles: owner, app, migrator, break_glass | Backend | 4h |
| INFRA-010 | Implement withWorkspaceTransaction, withPublicTransaction, withSystemTransaction with branded types | Backend | 4h |
| INFRA-011 | Build RLS policy test harness; add CI integration test | Backend | 5h |
| INFRA-012 | CI workflow: typecheck, lint, vitest, build, push, deploy | DevOps | 4h |
| INFRA-013 | CI workflow: migrations against staging managed Postgres | DevOps | 4h |
| OBS-001 | Add structured JSON logger | Backend | 2h |
| OBS-002 | Wire Sentry into backend API and worker containers | Backend | 3h |
| OBS-003 | Configure Better Stack/Axiom log shipping | DevOps | 3h |
| BACKUP-001 | Author backup script (pg_dump + WAL archiving to object storage) | DevOps | 3h |
| BACKUP-002 | Write restore runbook in docs/runbooks/restore.md | DevOps | 3h |
| BACKUP-003 | Execute first restore drill, document timing | DevOps | 4h |

Phase 2 — Backend

| ID | Task | Type | Est |
| --- | --- | --- | --- |
| INF-001 | Fastify server with Zod-Fastify type provider | Backend | 4h |
| INF-002 | OpenAPI generation from Fastify schemas; SDK generation pipeline | Backend | 5h |
| INF-003 | Auth.js v5 setup with Credentials provider + Postgres adapter + Argon2id | Backend | 6h |
| INF-004 | Session middleware: load user, set app.current_user | Backend | 3h |
| INF-005 | CSRF protection plugin | Backend | 2h |
| INF-006 | Lint rules: block direct db.transaction, set_config, raw db import | Backend | 4h |
| INF-007 | Idempotency-key middleware (Redis + Postgres fallback) | Backend | 4h |
| INF-008 | Sliding-window rate-limit middleware (Redis + Postgres fallback) | Backend | 4h |
| INF-009 | SSE plugin with Redis pub/sub or pg_notify fallback | Backend | 5h |
| INF-010 | graphile-worker setup in worker container | Backend | 3h |
| INF-011 | InferenceClient interface and single-vLLM HTTP implementation | Backend | 6h |
| PORT-001 | Golden module 1: workers/personas (manual, canonical pattern) | Backend | 12h |
| PORT-002 | Golden module 2: workspaces (manual, cross-cutting pattern) | Backend | 24h |
| PORT-003 | Port auth module | Backend | 6h |
| PORT-004 | Port tasks module | Backend | 8h |
| PORT-005 | Port approvals module | Backend | 8h |
| PORT-006 | Port ai module (orchestration, not generation logic) | Backend | 6h |
| PORT-007 | Port audit module with transactional insert pattern | Backend | 8h |
| PORT-008 | Port billing module (Stripe checkout, portal, webhook) | Backend | 8h |
| PORT-009 | Port integrations module (OAuth flows) | Backend | 10h |
| PORT-010 | Port workflows module | Backend | 8h |
| PORT-011 | Port claw module | Backend | 6h |
| PORT-012 | Port drive module with object storage upload | Backend | 8h |
| PORT-013 | Port reports module | Backend | 6h |
| PORT-014 | Port notifications module | Backend | 4h |
| PORT-015 | Per-module tenancy DoD tests for every module | Backend | 12h |

Phase 3 — AI Pipeline

| ID | Task | Type | Est |
| --- | --- | --- | --- |
| AI-001 | vLLM Compose service with pinned model digest, GPU passthrough | DevOps | 4h |
| AI-002 | Worker handler ai.generate with non-blocking DB pattern | Backend | 6h |
| AI-003 | Per-workspace token quota check pre-enqueue and pre-call | Backend | 4h |
| AI-004 | ai_usage ledger writes after every generation | Backend | 3h |
| AI-005 | API streaming endpoint for interactive mode (generateStream) | Backend | 5h |
| AI-006 | API SSE endpoint for async mode subscribed to progress notifications | Backend | 5h |
| AI-007 | Audit hash chain builder job with advisory locks and SLA monitoring | Backend | 8h |
| AI-008 | Audit chain export job with object lock | Backend | 5h |
| AI-009 | Audit chain verification weekly job | Backend | 4h |
| AI-010 | Embedding endpoint via vLLM or sentence-transformers | DevOps | 4h |
| AI-011 | Knowledge doc embedding generation on save | Backend | 3h |
| AI-012 | pgvector HNSW index and semantic search query | Backend | 4h |
| AI-013 | Eval harness scaffolding in packages/ai/evals | Backend | 5h |
| AI-014 | vLLM Prometheus metrics → Grafana dashboard | DevOps | 3h |

Phase 4 — Eval Programme

| ID | Task | Type | Est |
| --- | --- | --- | --- |
| EVAL-001 | Author 200 golden prompts across content types | Product | 8h |
| EVAL-002 | Schema validation harness (blocking) | Backend | 4h |
| EVAL-003 | LLM-as-judge harness with synthetic-prompt-only enforcement | Backend | 5h |
| EVAL-004 | Shadow comparison harness (Groq vs candidate) | Backend | 4h |
| EVAL-005 | Human scoring spreadsheet and scoring procedure | Product | 4h |
| EVAL-006 | Evaluate Llama-3.1-8B-Instruct on full suite | Product | 6h |
| EVAL-007 | Evaluate Qwen2.5-7B-Instruct on full suite | Product | 6h |
| EVAL-008 | Cutover gate decision documented; alternative-model branch if failed | Product | 3h |

Phase 5 — Frontend

| ID | Task | Type | Est |
| --- | --- | --- | --- |
| FE-001 | Next.js 15 App Router skeleton with Tailwind v4 build | Frontend | 4h |
| FE-002 | shadcn/ui CLI initialised; theme configured | Frontend | 2h |
| FE-003 | Auth.js v5 client integration | Frontend | 4h |
| FE-004 | Typed SDK consumed via TanStack Query | Frontend | 3h |
| FE-005 | Login + Register pages | Frontend | 6h |
| FE-006 | Dashboard page (charts, KPIs) | Frontend | 8h |
| FE-007 | Workers page (CRUD + stats drawer) | Frontend | 8h |
| FE-008 | Tasks page (list + detail + create modal) | Frontend | 10h |
| FE-009 | Approvals page (queue + approve/reject/edit modals + SSE badge) | Frontend | 10h |
| FE-010 | Settings page (workspace, members, billing tabs) | Frontend | 8h |
| FE-011 | SSE consumption via Vercel AI SDK | Frontend | 4h |
| FE-012 | Tier 1 observability dashboards and alerts live | DevOps | 4h |

Phases 6–10

Ticket breakdown follows the same pattern: 2–8 hour tickets per deliverable, structured by domain (Backend, Frontend, DevOps, Product). Detailed tickets are produced during the implementation planning sprint at the start of each phase.

8. Data Model Overview

Core Entities

Workspace — the tenancy boundary.

- id (uuidv7, PK)

- name, slug, locale, timezone

- plan, monthly_token_quota, tokens_used_this_period

- created_at, deleted_at

User — global identity.

- id (uuidv7, PK)

- email (unique), password_hash, email_verified_at

- name, avatar_url

- created_at

WorkspaceMember — user ↔ workspace with role.

- workspace_id (FK), user_id (FK)

- role (owner | manager | member)

- Composite PK (workspace_id, user_id)

Session — opaque session tokens.

- id (token, PK)

- user_id (FK), expires_at, created_at

Invitation — workspace invite tokens.

- id (uuidv7, PK), workspace_id (FK), invited_email

- token (unique), role, expires_at, accepted_at

AIWorker — persona definition.

- id (uuidv7, PK), workspace_id (FK)

- name, role, tone, system_prompt, default_model

- monthly_token_budget

- created_at, archived_at

KnowledgeDoc — context document.

- id (uuidv7, PK), workspace_id (FK), title, content (text or file ref)

- embedding (vector(384))

- created_at, updated_at

Task — unit of generation work.

- id (uuidv7, PK), workspace_id (FK), worker_id (FK), created_by_user_id (FK)

- title, task_type, priority, risk_level

- status (queued | generating | pending_review | approved | rejected | edited_approved | failed)

- input_context (jsonb), output (text), partial_output (text)

- idempotency_key (unique with workspace_id), model_used

- created_at, completed_at

TaskProgress — periodic progress writes during async generation.

- id (uuidv7, PK), task_id (FK), workspace_id (FK)

- version (sequence), delta (text), created_at

Approval — approval action record.

- id (uuidv7, PK), task_id (FK), workspace_id (FK), manager_user_id (FK)

- decision (approved | rejected | edited_approved)

- edited_output, reason, created_at

AIUsage — cost ledger.

- id (uuidv7, PK), workspace_id (FK), task_id (FK, nullable)

- model, tokens_in, tokens_out, latency_ms, cost_usd

- created_at

Workflow — workflow definition.

- id (uuidv7, PK), workspace_id (FK), name, trigger_type, definition (jsonb)

- enabled, created_at

ClawIngestion — inbound channel item.

- id (uuidv7, PK), workspace_id (FK), channel, raw_content

- classified_worker_id (FK), task_id (FK), created_at

Integration — OAuth connection.

- id (uuidv7, PK), workspace_id (FK), provider, access_token (encrypted)

- refresh_token (encrypted), expires_at, scope, connected_at

Subscription — billing record.

- id (uuidv7, PK), workspace_id (FK), stripe_customer_id, stripe_subscription_id

- plan, status, current_period_end

AuditEvent — append-only event log (monthly partitions).

- id (uuidv7, PK), workspace_id, chain_date, sequence_number

- prev_hash, event_hash, hashed_at

- actor_user_id, action, resource_type, resource_id, payload (jsonb)

- created_at

Key Relationships

User ─┬─ WorkspaceMember ─┬─ Workspace

│                   │

└─ Session          ├─ AIWorker ─┬─ Task ─┬─ Approval

│            │         └─ TaskProgress

├─ Knowledge │

├─ Workflow  │

├─ Integration

├─ Subscription

├─ AIUsage   │

├─ ClawIngestion ─ Task

└─ AuditEvent

Constraints & Indexes

- All FK columns have indexes.

- Every tenant table has a composite index (workspace_id, created_at DESC) for list queries.

- Task.idempotency_key unique within workspace_id.

- audit_events partitioned monthly via pg_partman.

- audit_events unique index on (workspace_id, chain_date, sequence_number) WHERE sequence_number IS NOT NULL.

- knowledge_docs.embedding HNSW index for semantic search.

9. API Design Overview

Patterns

- Base path: /api/v1

- Authentication: session cookie (web) or Authorization: Bearer <session_token> (API).

- Content type: application/json for request and response.

- Response envelope: { success, data?, error? }.

- Idempotency: mutating endpoints accept Idempotency-Key header.

- Pagination: cursor-based; list responses include nextCursor.

- Rate limit headers: X-RateLimit-Limit, X-RateLimit-Remaining, X-RateLimit-Reset.

Authentication Flow

- POST /api/v1/auth/register — creates user, sends verification email.

- POST /api/v1/auth/login — returns session cookie (web) or session token (API).

- GET /api/v1/auth/me — returns current user and workspace memberships.

- POST /api/v1/auth/select-workspace — sets active workspace in session.

- POST /api/v1/auth/logout — invalidates session.

- POST /api/v1/auth/forgot-password — sends reset link.

- POST /api/v1/auth/reset-password — completes reset.

Key Endpoints by Module

Workspaces

- GET /api/v1/workspace — current workspace details.

- PATCH /api/v1/workspace — update settings.

- POST /api/v1/workspace/invite — invite user.

- POST /api/v1/workspace/accept-invite — accept invitation.

- GET /api/v1/workspace/members — list members.

- PATCH /api/v1/workspace/members/:id — change role.

- DELETE /api/v1/workspace/members/:id — remove member.

- POST /api/v1/workspace/export — request data export.

- DELETE /api/v1/workspace/data — initiate data deletion.

AI Workers

- GET /api/v1/workers — list.

- POST /api/v1/workers — create.

- GET /api/v1/workers/:id — detail.

- PATCH /api/v1/workers/:id — update.

- DELETE /api/v1/workers/:id — archive.

- GET /api/v1/workers/:id/stats — activity stats.

Tasks

- GET /api/v1/tasks — list (filters, cursor pagination).

- POST /api/v1/tasks — create.

- GET /api/v1/tasks/:id — detail.

- DELETE /api/v1/tasks/:id — soft delete.

- GET /api/v1/tasks/:id/stream — SSE stream of progress.

AI Generation

- POST /api/v1/ai/generate — enqueue async generation; returns task ID.

- POST /api/v1/ai/stream — interactive streaming (SSE response, no task ID).

- GET /api/v1/ai/status — model and quota status.

Approvals

- GET /api/v1/approvals — pending queue.

- POST /api/v1/approvals/:id/approve — approve.

- POST /api/v1/approvals/:id/reject — reject with reason.

- POST /api/v1/approvals/:id/edit-approve — edit and approve.

Workflows

- GET /api/v1/workflows — list.

- POST /api/v1/workflows — create.

- PATCH /api/v1/workflows/:id — update.

- POST /api/v1/workflows/:id/run — manually trigger.

Knowledge Hub

- GET /api/v1/drive — list documents.

- POST /api/v1/drive — create text doc.

- POST /api/v1/drive/upload — upload file.

- GET /api/v1/drive/:id — get content.

- DELETE /api/v1/drive/:id — delete.

- POST /api/v1/drive/search — semantic search.

Integrations

- GET /api/v1/integrations — connection status.

- GET /api/v1/oauth/:provider/start — begin OAuth flow.

- GET /api/v1/oauth/:provider/callback — OAuth callback.

- DELETE /api/v1/integrations/:provider — disconnect.

Billing

- POST /api/v1/billing/checkout — start Stripe Checkout.

- POST /api/v1/billing/portal — open Customer Portal.

- POST /api/v1/billing/webhook — Stripe webhook (HMAC verified).

Audit

- GET /api/v1/audit/events — paginated event log (filter by date, action, user).

Reports

- GET /api/v1/reports/dashboard — KPIs.

- GET /api/v1/reports/productivity — time-series.

- GET /api/v1/reports/roi — ROI panel.

Request/Response Patterns

Success:

{

"success": true,

"data": { ... },

"meta": { "nextCursor": "..." }

}

Error:

{

"success": false,

"error": {

"code": "VALIDATION_ERROR",

"message": "Email is required",

"status": 400,

"details": { ... }

}

}

10. Execution Guidance

Suggested Order of Implementation

- Phase 0 first. Security remediation is non-negotiable and self-contained. It does not block any other work and reduces real risk immediately.

- Foundation before code. Phase 1 establishes the tenancy primitives, transaction helpers, lint rules, and CI on which every subsequent module depends. Any shortcut here multiplies later cost.

- Golden modules before scaling porting. Phase 2 begins with two manually-built reference modules (workers/personas, then workspaces). All subsequent module ports use these as exemplars. Skipping this step produces twelve subtly inconsistent modules.

- AI pipeline before frontend. Phase 3 must work end-to-end (via direct API calls) before the frontend is built. Building UI against a non-existent backend produces stubs that get rewritten.

- Eval gate before cutover. Phase 4’s eval programme is the gate that protects against shipping a quality regression. The cutover does not proceed without it.

- Frontend in reduced scope for cutover. Six pages cover the cutover path. Remaining pages are post-cutover work in Phase 9. Do not expand frontend scope during the cutover sprint.

- Managed Postgres before cutover. Phase 6 isolates the database move from the application move so the cutover (Phase 7) has only one variable changing.

- Cutover dress rehearsal before production cutover. The full cutover procedure is rehearsed in staging at least once. The production cutover is then a repeat of a known sequence, not a first attempt.

Critical Path

Phase 0 → Phase 1 → Phase 2 (golden modules) → Phase 3 (AI pipeline)

↓

Phase 4 (eval gate) ←── DECISION POINT

↓ pass

Phase 5 (frontend)

↓

Phase 6 (managed Postgres)

↓

Phase 7 (cutover, dress-rehearsed)

↓

Phase 8 (hardening) → Phase 9 (feature parity)

↓

Phase 10 (on-prem, conditional on LOI)

The eval gate at the end of Phase 4 is the most important decision point. A failure there branches into model-alternative evaluation, which can add 2–4 weeks. Plan for it; do not assume the first model passes.

Potential Bottlenecks & Mitigations

Tenancy bugs. Convention-based filtering produces leakage bugs that are catastrophic when discovered late. Mitigation: Postgres RLS with FORCE, four roles, type-branded transactions, lint rules, and a multi-tenant pentest in CI on every PR.

Model quality regression. Self-hosted 7–8B models may produce noticeably different output from incumbent Groq Llama-4-Scout. Mitigation: 200-prompt eval programme, shadow comparison, human scoring, formal cutover gate with fallback to alternative models or larger GPUs.

Worker holding DB connections during inference. A worker that holds a transaction for 30s during vLLM streaming will exhaust the connection pool. Mitigation: documented non-blocking pattern (load context in short transaction → release → call vLLM → short transactions for progress writes → final transaction for result); enforced by code review.

Audit hash backlog. If the chain builder falls behind, events sit unhashed and integrity guarantees weaken. Mitigation: SLA monitoring (p95 5min, p99 30min, alert at 1h), advisory locks per chain to prevent concurrent builders, alerting on DLQ entries.

Cutover failure. Production cutover is the riskiest 2-hour window in the project. Mitigation: dress rehearsal in staging, written rollback runbook, low DNS TTLs, 7-day read-only fallback on the old infrastructure, smoke test suite executed pre and post cutover.

Solo-developer bus factor. Operational knowledge that lives only in the founder’s head is fragile. Mitigation: every operational procedure runbooked, infrastructure-as-code in git, dependency upgrades automated via Renovate, quarterly disaster-recovery drills executed and signed off in writing.

vLLM operational quirks. Cold starts (30–90s model loading), GPU OOM under concurrency, driver/CUDA mismatches. Mitigation: minimum one warm replica, conservative --gpu-memory-utilization, pinned model image digests, hot-spare GPU runbook tested.

Schema drift between frontend and backend. Mitigation: OpenAPI generated from Fastify schemas, typed SDK generated from OpenAPI, CI fails on SDK drift. One-time setup, ongoing protection.

Module boundary decay. Modular monolith degrades into spaghetti without enforcement. Mitigation: ESLint rules block cross-module table access; CI fails on violations; per-module documentation of public service interfaces.

Definition of Done — Per Phase

Every phase has an explicit DoD checklist. Phase 1 ships only when: monorepo builds, Compose stack starts locally, both staging and production-style Postgres accept migrations, all four DB roles exist, RLS is enabled and forced on every tenant table, all three transaction helpers are implemented and type-checked, the CI multi-tenant isolation test passes, backups run nightly with a successful restore drill on file, Sentry receives errors, and CLAUDE.md is updated with the locked rules. Subsequent phases extend this pattern: each module port, for example, is “done” only when its routes, service, repository, schemas, unit tests, and tenancy tests are all in place and passing.

Operational Discipline During Build

- Phase 0 starts immediately, before any other work. The remediations are independent of the migration and reduce live risk.

- One feature freeze. No new features added to the existing system during the migration. The migration timeline assumes stable scope.

- Weekly on-prem profile build in CI. Even though on-prem is deferred, the onprem Compose profile (Redis off, no external object storage, MinIO local) is built and smoke-tested weekly to prevent SaaS-only assumptions from accumulating silently.

- Monthly disaster recovery exercise. Restore a Postgres backup to a scratch host, run the application against it, time it, document any deviation from the runbook.

- Per-PR multi-tenant isolation test. Authenticate as workspace A, hit every authenticated endpoint with workspace B’s resource IDs, assert zero leakage. Failure blocks merge.

- Eval harness runs on every model or prompt change. Model upgrades that fail the eval gate do not deploy.

This blueprint is the canonical specification. Variation from it during execution requires documenting the change as an Architecture Decision Record before the work proceeds.